# Engineering Action Plan Pack

## Project: HelpDesk Lite – Internal Support Ticketing Workspace

# 1. Requirement Framing

## 1.1 Core Problem

The company currently handles internal support requests through multiple communication channels such as email, chat messages, and informal conversations. This results in duplicated requests, unclear ownership, delayed responses, inconsistent follow-up, and poor visibility into request status. Managers also struggle to monitor workload and unresolved issues.

## 1.2 Intended Outcome

The first version of HelpDesk Lite aims to provide a lightweight internal ticketing system that centralizes support requests, assigns clear ownership, tracks request progress, and improves visibility for both support staff and managers. The system should be simple, practical, and easy for employees to adopt.

## 1.3 Scope Boundaries

### In Scope (Version 1)

- User Login

- Submit Support Request

- View Submitted Tickets

- Assign Tickets to Support Staff

- Update Ticket Status

- Manager Dashboard

- Basic Email Notifications

### Out of Scope

- AI Chatbot

- Mobile Application

- External Customer Support

- Advanced Analytics

- Knowledge Base

- Third-party Integrations

## 1.4 Non-Goals

The first release is not intended to:

- Replace enterprise helpdesk platforms.

- Include every advanced feature.

- Support external customers.

- Automate every support process.

## 1.5 Unresolved Questions

- What fields are mandatory when submitting a request?

- Who is responsible for assigning tickets?

- Can employees edit tickets after submission?

- What ticket statuses should exist?

- Should notifications be sent by email only?

- Should a knowledge base be included in Version 1?

## 1.6 Major Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Scope Creep | High | Keep Version 1 limited |
| Unclear Requirements | High | Clarify before development |
| Low User Adoption | Medium | Keep UI simple |
| Undefined Workflow | High | Finalize ticket lifecycle early |

# 2. Planning-Ready Breakdown

## Work Breakdown Structure (WBS)

HelpDesk Lite

1. Authentication

- Login

- User Roles

- Permissions

2. Ticket Management

- Create Ticket

- View Ticket

- Edit Ticket

- Close Ticket

- Assign Ticket

3. Dashboard

- Employee Dashboard

- Support Dashboard

- Manager Dashboard

4. Notifications

- Ticket Created

- Ticket Assigned

- Ticket Closed

5. Database

- Users

- Tickets

- Categories

- Statuses

6. Testing

- Unit Testing

- Integration Testing

- User Acceptance Testing

## Planning Status

| Work Area | Ready | Depends On |
| --- | --- | --- |
| Authentication | ✅ | None |
| User Roles | ✅ | Authentication |
| Ticket Submission | ✅ | Ticket Fields |
| Ticket Assignment | ⚠️ | Ownership Rules |
| Dashboard | ⚠️ | Status Workflow |
| Notifications | ⚠️ | Workflow Decisions |
| Testing | ❌ | Development Completion |

# 3. Initial Execution Plan

## Sprint 1 (Foundation)

- Project Setup

- Database Design

- User Authentication

- User Roles & Permissions

## Sprint 2 (Core Ticket System)

- Create Ticket

- View Tickets

- Update Ticket Status

- Assign Tickets

## Sprint 3 (Visibility)

- Manager Dashboard

- Employee Dashboard

- Notifications

## Sprint 4 (Quality)

- Testing

- Bug Fixes

- Documentation

- Final Review

## Dependencies

Project Setup

↓

Database Design

↓

Authentication

↓

User Roles

↓

Ticket Submission

↓

Ticket Assignment

↓

Status Updates

↓

Dashboard

↓

Testing

## Work That Should Not Start Yet

- AI-powered support assistant

- Knowledge Base

- Mobile Application

- Advanced Reports

- External Integrations