Day 2 :Helpdesk_lite

1 )Jira entry filter

| Item | Status |
| --- | --- |
| Submit Ticket | Ready |
| Assign Ticket | Ready |
| Notifications | Not Yet Ready |

2) Delivery Structure

I created one Epic called Ticket Management.
 Under this Epic, I created five Tasks:

- Employee submits a support ticket.

- Manager assigns the ticket.

- Agent views assigned tickets.

- Agent updates the ticket status.

- Employee tracks the ticket status.

For the first task, I also created subtasks to break the work into smaller, manageable steps. This structure makes the project easier to organize and helps the team track progress clearly.

3) Ordered Backlog

|  | Backlog Item | Reason for Priority |
| --- | --- | --- |
| 1 | Employee submits a support ticket | This is the starting point of the system. Without creating a ticket, no other process can begin. |
| 2 | Manager assigns the ticket | After a ticket is created, it must be assigned to the appropriate support agent. |
| 3 | Agent views assigned tickets | The support agent needs to see assigned tickets before starting work. |
| 4 | Agent updates ticket status | Once work begins, the agent should update the ticket status to reflect progress. |
| 5 | Employee tracks ticket status | Employees can monitor their requests only after ticket statuses are updated. |
| 6 | Email notifications | This is a useful enhancement but is not essential for the first version (MVP). It can be implemented in a later sprint. |

4)Workflow Design

- To Do = لسه هنبدأ

- In Progress = شغالين عليها

- Done = خلصت

5) Sprint Goal

| Task | Reason for Inclusion |
| --- | --- |
| Employee submits a support ticket | This is the starting point of the support process and allows employees to report issues. |
| Manager assigns the ticket | Ensures that every submitted ticket is assigned to the appropriate support agent. |
| Agent views assigned tickets | Enables support agents to access and manage their assigned work. |
| Agent updates ticket status | Allows agents to track the progress of each support request throughout its lifecycle. |
| Employee tracks ticket status | Gives employees visibility into the progress of their submitted requests and improves communication. |

6) Items kept out

| Task | Reason for Exclusion |
| --- | --- |
| Receive Email Notification | This feature enhances user communication but is not essential for the initial release. It will be implemented in a future sprint after the core workflow is completed. |
| Close resolved Ticket | Closing a ticket is the final stage of the support process. It depends on the successful implementation of ticket creation, assignment, and status updates, making it more appropriate for a later sprint. |

7) Visibility Controls

To ensure clear project tracking, the Jira board will be used to make work progress visible to the entire team.

- Blocked Work: Any task that cannot continue due to an issue or dependency will be marked as Blocked so the team can identify and resolve the problem quickly.

- Review Handoffs: Completed tasks will move to In Review before being marked as Done, ensuring that all work is checked before completion.

- Owner Changes: Whenever responsibility for a task changes, the Assignee field will be updated so the current owner is always visible.

- Priority: Each task will be assigned a priority level (High, Medium, or Low) to help the team focus on the most important work first.

8) Automation Rule

- Trigger: Field value changed (Assignee)

- Action: Send a notification to the new assignee.

- Purpose: Ensure that team members are immediately informed when a task is assigned or reassigned

https://sara4860665-1785280813491.atlassian.net/jira/software/projects/SCRUM/boards/1/backlog?atlOrigin=eyJpIjoiYzNkZTMwYTJkNWU5NDc1NDg5NDYzMjE2YjZhZmQ1ODAiLCJwIjoiaiJ9